## Slide 1: Project Planner
Fantasy Football Machine Learning Model| David Chrobak |

## Slide 2: Project Management August 16th – August 18th
Project Planning
Workflow
  Conceptually thinking about the different steps in the process
Backlog Prioritization
Delivery (Git Repo)

## Slide 3: Machine Learning / Coding August 19TH – August 23rd
Documentation
  Including comments in the code throughout
  Read me file
Data Wrangling/Cleaning
ML Algorithm Selection & Implementation
Model Performance Evaluation & Improvement

## Slide 4: Visualizations August 24th – August 27th
Identifying KPIs / Business Metrics/ Business Acumen
  Understanding the business
  Identifying the business problem
  Understanding correlation of analysis and business problem
Chart / plot selection
Formatting
Tableau Dashboards

## Slide 5: Presentation August 28th – August 31st
Visual Design
Information Design
Storytelling
Communication (Adapting to the Audience)
Key Messages

## Slide 6: Review Sept 1st – Sept 2nd
Review
  Review entire project as a whole